Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 4 Day 3 03/07/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 06:30 PM

End time: 08:00 PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Watched video about JavaScript and kept working on css for the home page

- What is planned to be done until the next scrum meeting?

  - Continue working on html and css

- What are the hurdles?

  - No hurdles.

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Submitted base project designs for a database layout.

- What is planned to be done until the next scrum meeting?

  - speak with Luis regarding the project.

- What are the hurdles?

  - No hurdles.

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Setting up demo for database layout.

- What is planned to be done until the next scrum meeting?

  - Start testing demo for database layout.

- What are the hurdles?

  - No hurdles.

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started getting adjusted to shared GitHub repository for the front end.

- What is planned to be done until the next scrum meeting?

  - Continue with the front-end using html and css.

- What are the hurdles?

  - No hurdles.

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued work on Javascript functionality, break in Javascript work to mess around with layout.

- What is planned to be done until the next scrum meeting?

  - Continue work on JS, send both layouts to team for review.

- What are the hurdles?

  - None