Sprint 4 Review Meeting Minutes 03/16/2024

Project: BackLogger

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 06:30 PM

End time: 07:00 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- User Story 6: Set-up Basic Project Structure

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 11: Transpose Layouts to HTML/CSS/JS

- How this should be reflected in the user story definition in Mingle:

  - Frontend team have started to transpose designs to HTML/CSS/JS, couple of pages have been completed in design – pending functionality.

- User Story 12: Complete Test Project

- How this should be reflected in the user story definition in Mingle:

  - Backend team have already completed a showcase of user management, pending other feature implementations.