Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 5 Day 3 03/21/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 08:30 PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked in the backlogged page

- What is planned to be done until the next scrum meeting?

  - Continue working on the website and check some tutorials to be able to add more features

- What are the hurdles?

  - No hurdles.

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Still performing work on user information.

- What is planned to be done until the next scrum meeting?

  - continue development on user information

- What are the hurdles?

  - issue loading array data for user.

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continue working on credential verification and password encryption.

- What is planned to be done until the next scrum meeting?

  - Finish user database and user credentials

- What are the hurdles?

  - No hurdles.

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued with JS on profile page

- What is planned to be done until the next scrum meeting?

  - Continue using JS

- What are the hurdles?

  - No hurdles.

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Went over Project Plan doc (specifically added the technological stack and revamped Architectural diagram), and started prototype poster.

- What is planned to be done until the next scrum meeting?

  - Continue working on poster, work on hover pop-up for media cards on webapp.

- What are the hurdles?

  - None