Sprint 5 Backlog Grooming Meeting Minutes:

CIS4951 Capstone 2 – Sprint 5 03/25/2024

Project: BackLogger

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 07:30 PM

After discussion, the velocity of the team for the following sprint was estimated to be 82 hours. The team has been able to keep up with the required hours of daily work on the project.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User Story 11: Transpose Layouts to HTML/CSS/JS
As a front-end developer I want to finish putting the remaining profile related pages to a static HTML/CSS page then add JavaScript functionality for interactivity afterwards.
Estimated Velocity: 18 hours

- User Story 12: Complete Test Project
As a back-end developer I want to finish setting up the test project environment to start testing different modules and functionalities.
Estimated Velocity: 18 hours

- User Story 13: Integrate Backend with Frontend
As a developer I want to start integrating the two systems the team has been working on together.
Estimated Velocity: 30 hours

- User Story 14: Review Project Documentation
As team lead/assistant, I want to ensure that all project documentation produced so far is still accurate and useful to present during showcase.
Estimated Velocity: 16 hours

The team members indicated their willingness to work on the following user stories.

- All Team Members

- User Story 13: Integrate Backend with Frontend

- Lorena Miranda, Andres Vazquez, Fernando Collante

- User Story 11: Transpose Layouts to HTML/CSS/JS

- Brandon Torrens, Luis Venegas

- User Story 12: Complete Test Project

- Lorena Miranda, Fernando Collante

- User Story 14: Review Project Documentation