Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 5 Day 7 03/26/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 06:30 PM

End time: 08:00PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Added some css style and started a new video

- What is planned to be done until the next scrum meeting?

  - Make sure everything is working as it should .

- What are the hurdles?

  - No hurdles.

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Prepare for meeting today.

- What is planned to be done until the next scrum meeting?

  - Have meeting with the team.

- What are the hurdles?

  - No hurdles.

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Prepare and showcase module for meeting.

- What is planned to be done until the next scrum meeting?

  - Keep working on user database module according to the feedback from the meeting.

- What are the hurdles?

  - No hurdles.

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started fixing some elements

- What is planned to be done until the next scrum meeting?

  - Have meeting

- What are the hurdles?

  - Certain elements weren't working as expected.

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued work on modal button interactivity/functionality.

- What is planned to be done until the next scrum meeting?

  - Finish modal buttons interactivity/functionality, showcase progress to team.

- What are the hurdles?

  - None