Sprint 5 Retrospective Meeting Minutes 03/31/2024

Project: BackLogger

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 12:00 PM

End time: 12:30 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, the team was able to meet the work standards set by the product owner and the course.

- Did we do a good job estimating the points (time required) for each user story?

  - No, User Stories pertaining to development have taken longer than initially thought.

- Did each team member work as scheduled?

  - Yes, every member worked the expected hours per day of the sprint.

What went right?

- Team was consistent in communicating with one another and all user stories discussed were either started on or discussed.

How to address the issues in the next sprint?

- How to improve the process?

  - Increase effort for integration before continuing more extensive work on web app.

- How to improve the product?

  - Front end team will continue to work on the functionality/interactivity/responsiveness of the web app and backend will work on integration of user management with profile pages.