Sprint 5 Review Meeting Minutes 03/31/2024

Project: BackLogger

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 12:30 PM

End time: 01:00 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- User Story 14: Review Project Documentation

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 11: Transpose Layouts to HTML/CSS/JS

- How this should be reflected in the user story definition in Mingle:

  - All front-end pages have had basic HTML/CSS set-up. Working on functionality/interactivity with JavaScript and additional responsiveness.

- User Story 12: Complete Test Project

- How this should be reflected in the user story definition in Mingle:

  - Backend team have already completed a showcase of user management, pending other feature implementations.

- User Story 13: Integrate Backend with Frontend

- How this should be reflected in the user story definition in Mingle:

  - Team is still pending on starting integration of front end and back end.