Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 6 Day 1 04/01/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 08:00 PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - continued working on the website

- What is planned to be done until the next scrum meeting?

  - Start working in the individual poster

- What are the hurdles?

  - No hurdles.

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - preparing node modules for review with Luis.

- What is planned to be done until the next scrum meeting?

  - possibly start working on individual poster.

- What are the hurdles?

  - No hurdles.

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked on updating the user credentials with the passport package, run into some trouble with the database

- What is planned to be done until the next scrum meeting?

  - Keep working on implementing passport package.

- What are the hurdles?

  - Having issues connecting to the database with the new passport package.

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started improving on design and customization for pages.

- What is planned to be done until the next scrum meeting?

  - Continue to improve on design and customization.

- What are the hurdles?

  - No hurdles.

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Revamped showcase poster in light of having to produce one per team member, heavily refined User Stories during planning meeting.

- What is planned to be done until the next scrum meeting?

  - Continue working on modal functionality and showcase poster.

- What are the hurdles?

  - None