Sprint 6 Planning Meeting Minutes 04/01/2024:

Project: BackLogger

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time:  06:30 PM

End time:  07:00 PM

After discussion, the velocity of the whole team for this sprint is estimated to be 82 hours. This figure comes from the estimated time that each member will spend on their respective user stories and is not accounting for the interaction time that we will have daily throughout the sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 13: Integrate Backend with Frontend
As a developer I want to start integrating the two systems the team has been working on together.
Estimated Velocity: 30 hours

- User Story 15: Develop Showcase Poster
As team member of BackLogger, I want to showcase the individual effort I’ve put into the project via a poster compiling all my contributions.
Estimated Velocity: 16 hours

- User Story 16: Additional Front-end Functionality/Layout Modifications to Web App
As a front-end developer, I want to continue developing the functionality to the constructed infrastructure for the web app.
Estimated Velocity: 18 hours

- User Story 17: Develop and Integrate User Management Feature
As a back-end developer I want to set-up a user management feature in my testing environment that was previously set-up in the prior sprint.
Estimated Velocity: 18 hours

The team members indicated their willingness to work on the following user stories.

- All Team Members

- User Story 13: Integrate Backend with Frontend

- User Story 15: Develop Showcase Poster

- Lorena Miranda, Andres Vazquez, Fernando Collante

- User Story 16: Additional Front-end Functionality/Layout Modifications to Web App

- Brandon Torrens, Luis Venegas

- User Story 17: Develop and Integrate User Management Feature