Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 6 Day 6 04/08/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 08:00 PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - added some features to the site

- What is planned to be done until the next scrum meeting?

  - Continue working to improve the design

- What are the hurdles?

  - No hurdles.

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - merged project on github

- What is planned to be done until the next scrum meeting?

  - continue finishes touches on merging project

- What are the hurdles?

  - No hurdles.

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Working on poster.

- What is planned to be done until the next scrum meeting?

  - Continue working on poster and integration of project.

- What are the hurdles?

  - No hurdles.

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued working on individual poster.

- What is planned to be done until the next scrum meeting?

  - Continue working on poster.

- What are the hurdles?

  - No hurdles.

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued and finished work on PowerPoint.

- What is planned to be done until the next scrum meeting?

  - Start scripting intro and shortcomings/wishlist video, possibly record.

- What are the hurdles?

  - No hurdles.