Sprint 6 Backlog Grooming Meeting Minutes:

CIS4951 Capstone 2 – Sprint 6 04/08/2024

Project: BackLogger

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 06:30 PM

End time: 07:00 PM

After discussion, the velocity of the team for the following sprint was estimated to be 82 hours. The team has been able to keep up with the required hours of daily work on the project.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User Story 13: Integrate Backend with Frontend
As a developer I want to start integrating the two systems the team has been working on together.
Estimated Velocity: 30 hours

- User Story 15: Develop Showcase Poster
As team member of BackLogger, I want to showcase the individual effort I’ve put into the project via a poster compiling all my contributions.
Estimated Velocity: 16 hours

- User Story 16: Additional Front-end Functionality/Layout Modifications to Web App
As a front-end developer, I want to continue developing the functionality to the constructed infrastructure for the web app.
Estimated Velocity: 18 hours

- User Story 17: Develop and Integrate User Management Feature
As a back-end developer I want to set-up a user management feature in my testing environment that was previously set-up in the prior sprint.
Estimated Velocity: 18 hours

- User Story 18: Create Intro and Shortcomings/Wishlist Video
As a team member of BackLogger, I want to provide an appropriate introduction and shortcomings/wishlist for students who will work on the project in the future.
Estimated Velocity: 8 hours

- User Story 19: Create Demo/User Guide and Installation Guide Video
As a team member of BackLogger, I want to provide the ins and outs of our project, how it was set-up and works as well as an installation guide for future generations of Capstone 2 students.
Estimated Velocity: 8 hours

- User Story 20: Create BackLogger PowerPoint
As team lead, I want the showcase attendees to have a easily accessible document going over the totality of BackLogger. The powerpoint will also serve to supplement our deliverable videos.
Estimated Velocity: 4 hours

The team members indicated their willingness to work on the following user stories.

- All Team Members

- User Story 13: Integrate Backend with Frontend

- User Story 15: Develop Showcase Poster

- Lorena Miranda, Andres Vazquez, Fernando Collante

- User Story 16: Additional Front-end Functionality/Layout Modifications to Web App

- Brandon Torrens, Luis Venegas

- User Story 17: Develop and Integrate User Management Feature

- User Story 19: Create Demo/User Guide and Installation Guide Video

- Fernando Collante

- User Story 18: Create Intro and Shortcomings/Wishlist Video

- User Story 20: Create BackLogger PowerPoint