Sprint 5 Review Meeting Minutes 03/31/2024

Project: BackLogger

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 04:30 PM

End time: 05:00 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- User Story 13: Integrate Backend with Frontend

- User Story 15: Develop Showcase Poster

- User Story 17: Develop and Integrate User Management Feature

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 16: Additional Front-end Functionality/Layout Modifications to Web App

- How this should be reflected in the user story definition in Mingle:

  - User story now represents bug fixing for front end components as main development time has concluded.