Sprint 7 Planning Meeting Minutes 04/15/2024:

Project: BackLogger

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time:  06:30 PM

End time:  07:00 PM

After discussion, the velocity of the whole team for this sprint is estimated to be 79 hours. This figure comes from the estimated time that each member will spend on their respective user stories and is not accounting for the interaction time that we will have daily throughout the sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 16: Additional Front-end Functionality/Layout Modifications to Web App
As a front-end developer, I want to perform bug fixes and improve visual cohesion.
Estimated Velocity: 18 hours

- User Story 18: Additional Back-end Functionality/Modifications
As a back-end developer, I want to perform bug-fixes and look into additional modules.
Estimated Velocity: 18 hours

- User Story 19: Attend Showcase
As a team member and developer, I want to attend project showcase to present BackLogger to faculty, students and potential employers.
Estimated Velocity: 25 hours

- User Story 20: Prepare Deliverables
As a team member, I want to ensure that all deliverables are present and accurately reflect all the work done on BackLogger.
Estimated Velocity: 18 hours

The team members indicated their willingness to work on the following user stories.

- All Team Members

- User Story 19: Attend Showcase

- User Story 20: Prepare Deliverables

- Lorena Miranda, Andres Vazquez, Fernando Collante

- User Story 16: Additional Front-end Functionality/Layout Modifications to Web App

- Brandon Torrens, Luis Venegas

- User Story 18: Additional Back-end Functionality/Modifications