Sprint Backlog Grooming Meeting Minutes:

Project: CommuteConnect

Attendees: Fabio Hernandez Rubio, Andres Diazvictores (Product Owner), Abraham Nunez, Antonio Porven, Christian Gonzalez

Start time: 6:00

End time: 6:30

After discussion, the velocity of the team for the following spring was estimated to be 30.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User Story: Ride offer/request system

- User Story: Create a profile page with the user’s info

- User Story: Device Sign-In Confirmation

- User Story: Create a bottom navigation bar

The team members indicated their willingness to work on the following user stories.

- Fabio Hernandez Rubio

- User Story: Ride offer/request system

- Abraham Nunez

- User Story: Device Sign-In Confirmation

- Antonio Porven

- User Story: Create a profile page with the user’s info

- Christian Gonzalez

- User Story: Create a bottom navigation bar