Sprint Retrospective Meeting Minutes

Project: Commute Connect

Attendees:  Fabio Hernandez Rubio, Denae Miller, Abraham Nunez, Christian Gonzalez,Antonio Porven, Denae Miller

Start time: 4:00

End time: 4:30

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No

- Did we do a good job estimating the points (time required) for each user story?

  - yes

- Did each team member work as scheduled?

  - yes

What went right?

- We were able to complete all the users' stories.

- One of the 3 stories was completed.

How to address the issues in the next sprint?

- How to improve the process?

  - We need to each work on a different part of the application. We have all been working on the same part and progressing really slowly

- How to improve the product?

  - The product will improve if each member is working on a specific part of the app making them knowledgeable on their part so that they can produce a better product.