Date: 2/21/2024

Attendees: Fabio Hernandez Rubio, Christian Gonzalez, Denae Miller, Antonio Porven, Abraham Nunez

Start time: 6:30 PM

End time: 7:00 PM

Fabio Hernandez Rubio:

- What have you done since the last scrum meeting?

- Worked on the UI for my feature

- What is planned to be done until the next scrum meeting?

- Continue working on the UI

- What are the hurdles?

- N/A

Antonio Porven:

- What have you done since the last scrum meeting?

- Finish the things for the profile page.

- What is planned to be done until the next scrum meeting?

Review the profile page

- What are the hurdles?

- None at the moment.

Abraham Nunez:

- What have you done since the last scrum meeting?

- Implemented new features and worked in improving the rating features.

- What is planned to be done until the next scrum meeting?

1. Continue working on rating features.

- What are the hurdles?

1. None.

Christian Gonzalez:

- What have you done since the last scrum meeting?

1.      Started creating the activity page user interface.

- What is planned to be done until the next scrum meeting?

1.      Continue working on the activity page user interface.

- What are the hurdles?

1.      None at the moment.

Denae Miller:

- What have you done since the last scrum meeting?

- Proper installation of program and research on ways to implement google sign in.

- What is planned to be done until the next scrum meeting?

- Look at differing solutions to improve the project.

- What are the hurdles?

- Nothing so far.