Date: 3/19/2024

Attendees: Fabio Hernandez Rubio, Antonio Porven, Christian Gonzalez, Abraham Nunez, Denae Miller

Start time: 7:00 PM

End time: 7:30 PM

Fabio Hernandez Rubio:

- What have you done since the last scrum meeting?

- CRUD Testing with the database.

- What is planned to be done until the next scrum meeting?

- Working on the database retrieval for requesting ride

- What are the hurdles?

- N/A

Antonio Porven:

- What have you done since the last scrum meeting?

- Work on Profile page

- What is planned to be done until the next scrum meeting?

Do research on some hurdles that were encountered.

- What are the hurdles?

- None at the moment.

Abraham Nunez:

- What have you done since the last scrum meeting?

1. Defined the requirements for the notification features.

- What is planned to be done until the next scrum meeting?

1. Start working on the requirements for the notification features.

- What are the hurdles?

1. None.

Christian Gonzalez:

- What have you done since the last scrum meeting?

1.      Worked on the backend logic for the activity page.

- What is planned to be done until the next scrum meeting?

1.      Continue working on the backend logic for the activity page.

- What are the hurdles?

1.      None at the moment.

Denae Miller:

- What have you done since the last scrum meeting?

- Making Google maps more responsive

- What is planned to be done until the next scrum meeting?

- Look at differing solutions to improve the project.

- What are the hurdles?

- Nothing at the moment.