Date: 3/25/2024

Attendees: Fabio Hernandez Rubio, Abraham Nunez, Christian Gonzalez, Antonio Porven, Denae Miller

Start time: 6:30 PM

End time: 7:00 PM

Fabio Hernandez Rubio:

- What have you done since the last scrum meeting?

- Create rides completely implemented.

- What is planned to be done until the next scrum meeting?

- Continue implementing some backend logic

- What are the hurdles?

- N/A

Antonio Porven:

- What have you done since the last scrum meeting?

- Work on Profile page

- What is planned to be done until the next scrum meeting?

Continue work on Profile page backend logic.

- What are the hurdles?

- None at the moment.

Abraham Nunez:

- What have you done since the last scrum meeting?

1. Designed most of the notification interface

- What is planned to be done until the next scrum meeting?

1. Improve weak areas and user experience

- What are the hurdles?

1. None.

Christian Gonzalez:

- What have you done since the last scrum meeting?

1.      Worked on the backend logic for the activity page.

- What is planned to be done until the next scrum meeting?

1.      Work on travel details page user interface and work on a cancellation feature.

- What are the hurdles?

1.      None at the moment.

Denae Miller:

- What have you done since the last scrum meeting?

- Incorporating google maps into existing code.

- What is planned to be done until the next scrum meeting?

- Look at differing solutions to improve the project.

- What are the hurdles?

- Trouble with login procedure.