Sprint Backlog Grooming Meeting Minutes:

Project: CommuteConnect

Attendees: Fabio Hernandez Rubio, Andres Diazvictores (Product Owner), Antonio Porven, Christian Gonzalez, Abraham Nuñez, Denae Miller

Start time: 6:30

End time: 7:00

After discussion, the velocity of the team for the following spring was estimated to be 30

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User Story: Request and offer ride backend logic and testing.

- User Story: Backend logic for profile page

The team members indicated their willingness to work on the following user stories.

- Fabio Hernandez Rubio

- User Story: Request and offer ride backend logic and testing.

- Antonio Porven

  - User Story: Backend logic for profile page

- Christian Gonzalez

  - User Story: Backend logic for activity page

- Abraham Nunez

User Story: Notification features for the app.

- Denae Miller

User Story: Finalizing the google maps feature.