Project: CS-FA23-31

Attendees: Jinming Liu, Elaria Ghobrial, Hermes Bonilla
 Start time: 7:30 pm
 End time: 8:30 pm

After discussion, we realized that we would need to adjust the user stories/tasks assigned to this sprint as follows.

The following user stories/tasks will be done during this sprint. They are ordered based on their priority.

Jinming Liu:

- User Story #1

  - Finished analyzing what steps need to be done.

  - Will work on the POC on the chatgpt playground to see how it works out and what prompts would be the best way to engineer the AI.

- User Story #2

  - Will be backlogged into the next sprint.

- User Story #3

  - Will be backlogged into the next sprint.

Elaria Ghobrial:

- User Story #7

  - Complete and gather feedback from the team regarding UI design.

- User Story #8

  - Begin layout of web page.

- User Story #9

  - Will be backlogged into the next sprint.

Hermes Bonilla:

- User Story #4

  - Complete gathering FAQ list to build up to this story.

  - Prompt engineering brainstorming on the way this week.

- User Story #5

  - Completed this story.

- User Story #6

  - Completed this story and discussed findings with the team.