Daily Scrum Meeting Minutes:

Date: 1/26/2024
Attendees: Jinming Liu, Elaria Ghobrial, Hermes Bonilla
Start time: 9:35 PM
End time: 9:50 PM

- Jinming Liu:

  - What have you done since the last scrum meeting?

    - Tried to configure the Chapgpt api.

  - What is planned to be done until the next scrum meeting?

    - Still trying to configure chatgpt api, need to get access token and try it in postman since it didn’t work on the command prompt.

  - What are the hurdles?

    - No hurdles.

- Elaria Ghobrial

  - What have you done since the last scrum meeting?

    - Started organizing the UI into different containers/sections.

  - What is planned to be done until the next scrum meeting?

    - Finish organizing the UI into different containers/sections.

  - What are the hurdles?

    - So far there are no hurdles.

- Hermes Bonilla

  - What have you done since the last scrum meeting?

    - Finished testing initial prompts on a few questions on the list and wrote down findings

  - What is planned to be done until the next scrum meeting?

    - Discuss with team how much help is needed on the ChatGPT prompts and how to split up prompt engineering

  - What are the hurdles?

    - So far there are no blockers or hurdles.