Sprint Planning Meeting Minutes:

Attendees: Jinming Liu, Elaria Ghobrial, Hermes Bonilla

Start time: 2:00

End time: 3:00

After discussion, the velocity of the team was estimated to be finished in time for this sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- As a teacher, I want to provide my syllabus to be supplied, so that it can be analyzed and used as a source to answer questions of interest.

- As a user, I want to be able to have a user experience that results in an ease of access throughout the webpage along with effective colors/layout, so that I can efficiently gain the usefulness of this chatbot.

- As a developer, I want to create an AI version that can be easily manipulated to be used by different professors, so that the chatbot can adapt to different syllabi.

- As a user, I want to be able type a question I have on the class, so that I can have an answer to my questions.

- As a developer, I want to be able to set up the ChatGPT API keys, so that I can start experimenting with prompts.

- As a developer, I want to gather information on what type of questions teachers spend most time answering, so that I can brainstorm what the interface should look like.

- As a developer, I want to design effective wireframes that will efficiently mock up an AI powered chatbot.

- As a developer, I want to organize the UI of the chatbot webpage into containers, so that all the desired elements can be supplied on the page.

- As a developer, I want to come up with a list of common questions that are frequently asked by students.

The team members indicated their willingness to work on the following user stories.

- Jinming Liu

- User Story #1

- User Story #2

- User Story #3

- Hermes Bonilla

  - User Story #4

  - User Story #5

  - User Story #6

- Elaria Ghobrial

  - User Story #7

  - User Story #8

  - User Story #9