Sprint Review Meeting Minutes

Date: 1/28/2023
Attendees: Jinming Liu, Elaria Ghobrial, Hermes Bonilla
Start time: 4:30 pm
End time:  5:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User story #1 (As a teacher, I want to provide my syllabus to be supplied, so that it can be analyzed and used as a source to answer questions of interest.)

  - Feature was approved and tested for its functionality. It worked as expected without any issues/errors.

- User story #5 (As a developer, I want to be able to set up the ChatGPT API keys, so that I can start experimenting with prompts.):

  - Feature was approved and tested for its functionality. It worked as expected without any issues/errors.

- User Story #6 (As a developer, I want to gather information on what type of questions teachers spend most time answering, so that I can brainstorm what the interface should look like.):

  - Feature was approved and tested for its functionality. The list was created and categorized for future prompt engineering or testing functionality.

- User Story #7 (As a developer, I want to design effective wireframes that will efficiently mock up an AI powered chatbot..):

  - Feature was approved and tested for its functionality. It worked as expected without any issues/errors.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User story #2 (As a user, I want to be able to have a user experience that results in an ease of access throughout the webpage along with effective colors/layout, so that I can efficiently gain the usefulness of this chatbot.):

- User story #3 (As a developer, I want to create an AI version that can be easily manipulated to be used by different professors, so that the chatbot can adapt to different syllabi.):

- User story #4 (As a user, I want to be able type a question I have on the class, so that I can have an answer to my questions.):

  - Feature was rejected and moved to the backlog due to time restriction.

- User Story #8 (As a developer, I want to organize the UI of the chatbot webpage into containers, so that all the desired elements can be supplied on the page.)

  - Feature was rejected and moved to the backlog because it was not tested thoroughly.

- User Story #9 (As a developer, I want to come up with a list of common questions that are frequently asked by students.)

  - Feature was rejected and moved to the backlog due to time restriction for this sprint.