Daily Scrum Meeting Minutes:

Date: 2/07/2024
Attendees: Jinming Liu, Elaria Ghobrial, Hermes Bonilla
Start time: 7:15pm

End time: 7:30pm

- Jinming Liu:

  - What have you done since the last scrum meeting?

    - Got some feedback for the UI idea/design.

  - What is planned to be done until the next scrum meeting?

    - Need to make changes to the UI idea/demo.

  - What are the hurdles?

    - So far there are no hurdles.

- Elaria Ghobrial

  - What have you done since the last scrum meeting?

    - I applied the improvements that were suggested by my team members.

  - What is planned to be done until the next scrum meeting?

    - Until the next scrum meeting, I plan to test my implementation of story #7.

  - What are the hurdles?

    - So far there are no hurdles.

- Hermes Bonilla

  - What have you done since the last scrum meeting?

    - Created simple java script to take in user input and display it real-time as they type it.

  - What is planned to be done until the next scrum meeting?

    - Read documentation on how to implement text boxes for users in a website.

  - What are the hurdles?

    - So far there are no blockers, this is our first daily stand up.