Daily Scrum Meeting Minutes:

Date: 2/03/2024
Attendees: Jinming Liu, Elaria Ghobrial, Hermes Bonilla
Start time: 7:45

End time: 8:00

- Jinming Liu:

  - What have you done since the last scrum meeting?

    - Finished researched on various different ai chat box..

  - What is planned to be done until the next scrum meeting?

    - Will start on a demo/scratch idea of what will our UI looks like..

  - What are the hurdles?

    - So far there are no blockers, this is our first daily stand up.

- Elaria Ghobrial

  - What have you done since the last scrum meeting?

    - Completed user story #8.

    - Worked  on organizing the containers for each section of the UI.

  - What is planned to be done until the next scrum meeting?

    - Until the next scrum meeting, I plan to continue working on story #7.

  - What are the hurdles?

    - So far there are no hurdles.

- Hermes Bonilla

  - What have you done since the last scrum meeting?

    - Tried HTML color codes on a sample website to look at general style.

  - What is planned to be done until the next scrum meeting?

    - Writing down in team documentation what color palettes are needed to match canvas theme.

  - What are the hurdles?

    - So far there are no blockers, this is our first daily stand up.