Daily Scrum Meeting Minutes:

Date: 2/05/2024
Attendees: Jinming Liu, Elaria Ghobrial, Hermes Bonilla
Start time: 5:45

End time: 6:10

- Jinming Liu:

  - What have you done since the last scrum meeting?

    - Started on the demo/scratch idea of what will our UI looks like.

  - What is planned to be done until the next scrum meeting?

    - Continue on a demo/scratch idea of what will our UI looks like..

  - What are the hurdles?

    - So far there are no blockers, this is our first daily stand up.

- Elaria Ghobrial

  - What have you done since the last scrum meeting?

    - Continued working on user story #7

  - What is planned to be done until the next scrum meeting?

    - Until the next scrum meeting, I plan to ask my teammates for feedback and if there are any ways to improve the work that I’ve done so far.

  - What are the hurdles?

    - So far there are no hurdles.

- Hermes Bonilla

  - What have you done since the last scrum meeting?

    - Wrote down in team documentation what color palettes are needed to match canvas theme.

    - Sent documentation to Elaria for future designs

  - What is planned to be done until the next scrum meeting?

    - Finish backlog and focus on being able to type questions as a user feature.

  - What are the hurdles?

    - So far there are no blockers, this is our first daily stand up.