Sprint Review Meeting Minutes

Date: 2/11/2023
Attendees: Jinming Liu, Elaria Ghobrial, Hermes Bonilla
Start time: 8:30 pm
End time:  9:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #1 (As a user, I want to be able to have a user experience that results in an ease of access throughout the webpage along with effective colors/layout, so that I can efficiently gain the usefulness of this chatbot.)

- User Story #7 (As a developer, I want to organize the UI of the chatbot webpage into containers, so that all the desired elements can be supplied on the page.):

  - Feature was approved and tested for its functionality. The list was created and categorized for future prompt engineering or testing functionality.

- User Story #8 (As a teacher user, I want to have access to a teacher view of the chatbot web application so that it would contrast from the student view.):

  - Feature was approved and tested for its functionality. It worked as expected without any issues/errors.

- User Story #4 (As a user, I want to be able type a question I have on the class, so that I can have an answer to my questions.):

  - Feature was approved and tested for its functionality. It worked as expected without any issues/errors.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #2 (As a developer, I want to create an AI version that can be easily manipulated to be used by different professors, so that the chatbot can adapt to different syllabi)

- User Story #3 (As a developer, I want to be able to map the different syllabi to the Chatgpt api, so that if the professor have multiple classes I can create multiple classes.)

- User Story #9 (As a developer, I want to come up with a list of common questions that are frequently asked by students.)

  - Feature was rejected and moved to the backlog due to time restriction for this sprint.

- User Story #5 (As a user, I want to be able to see which classes I am a part of, so that I can click on what class I have questions on.)

  - Feature was rejected and moved to the backlog due to time restriction for this sprint.

- User Story #6 (As a user, I want to be able to edit a message I typed after sending it, so that I could fix any mistakes I made in my question.)

  - Feature was rejected and moved to the backlog due to time restriction for this sprint.