Daily Scrum Meeting Minutes:

Date: 2/13/2024
Attendees: Jinming Liu, Elaria Ghobrial, Hermes Bonilla
Start time: 6:15pm

End time: 6:30pm

- Jinming Liu:

  - What have you done since the last scrum meeting?

    - Tried out the current plan.

  - What is planned to be done until the next scrum meeting?

    - Need to improvise our current prompt, should be finished after today.

  - What are the hurdles?

    - So far there are no hurdles.

- Elaria Ghobrial

  - What have you done since the last scrum meeting?

    - I continued working on the FAQs.

  - What is planned to be done until the next scrum meeting?

    - Until the next scrum meeting, I plan to ask for my team’s feedback and apply them regarding the FAQs.

  - What are the hurdles?

    - So far there are no hurdles.

- Hermes Bonilla

  - What have you done since the last scrum meeting?

    - Read up on class viewer canvas documentation.

  - What is planned to be done until the next scrum meeting?

    - Prepare skeleton code required to show the classes students are enrolled in

  - What are the hurdles?

    - So far there are no blockers, this is our first daily stand up.