Sprint Planning Meeting Minutes:

Date: 2/25/2024
Attendees: Jinming Liu, Elaria Ghobrial, Hermes Bonilla

Start time: 5:00pm

End time: 6:00pm

After discussion, the velocity of the team was estimated to be finished in time for this sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- As a developer, I want to create an AI version that can be easily manipulated to be used by different professors, so that the chatbot can adapt to different syllabi

- As a developer, I want to be able to make the website show the results that Chatgpt give out, so that user’s can see the answers on the website.

- As a developer, I want to be able to map the different syllabi to the Chatgpt api, so that if the professor have multiple classes I can create multiple classes.

- As a user, I want to see the prompt/question history of all the questions I have asked so I can know if there is a question I already asked that has an answer.

- As a user, I want to be able to see which classes I am a part of, so that I can click on what class I have questions on.

- As a user, I want to be able to edit a message I typed after sending it, so that I could fix any mistakes I made in my question.

- As a developer, I want to come up with a list of common questions that are frequently asked by students.

- As a developer, I want to organize the UI of the chatbot from the teacher view webpage into containers, so that all the desired elements can be supplied on the page.

- As a developer, I want the typed question and response back to each take up half of the screen.

The team members indicated their willingness to work on the following user stories.

- Jinming Liu

- User Story #1

- User Story #2

- User Story #3

- Hermes Bonilla

  - User Story #4

  - User Story #5

  - User Story #6

- Elaria Ghobrial

  - User Story #7

  - User Story #8

  - User Story #9