Sprint Review Meeting Minutes

Date: 2/25/2023
Attendees: Jinming Liu, Elaria Ghobrial, Hermes Bonilla
Start time: 8:30 pm
End time:  9:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #1 (As a developer, I want to create an AI version that can be easily manipulated to be used by different professors, so that the chatbot can adapt to different syllabi.)

- User Story #7 (As a developer, I want to come up with a list of common questions that are frequently asked by students.):

  - Feature was approved and tested for its functionality. The list was created and categorized for future prompt engineering or testing functionality.

- User Story #8 (As a developer, I want to organize the UI of the chatbot from the teacher view webpage into containers, so that all the desired elements can be supplied on the page.):

  - Feature was approved and tested for its functionality. It worked as expected without any issues/errors.

- User Story #4 (As a user, I want to be able type a question I have on the class, so that I can have an answer to my questions.):

  - Feature was approved and tested for its functionality. It worked as expected without any issues/errors.

- User Story #6 (As a user, I want to be able to edit a message I typed after sending it, so that I could fix any mistakes I made in my question.)

  - Feature was approved and tested for its functionality. It worked as expected without any issues/errors.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #2 (As a developer, I want to be able to make the website show the results that Chatgpt give out, so that user’s can see the answers on the website.)

- User Story #3 (As a developer, I want to be able to map the different syllabi to the Chatgpt api, so that if the professor have multiple classes I can create multiple classes.)

- User Story #9 (As a developer, I want the typed question and response back to each take up half of the screen.)

  - Feature was rejected and moved to the backlog due to time restriction for this sprint.

- User Story #4 (As a user, I want to see the prompt/question history of all the questions I have asked so I can know if there is a question I already asked that has an answer.)

  - Feature was rejected and moved to the backlog due to time restriction for this sprint.

- User Story #5 (As a user, I want to be able to see which classes I am a part of, so that I can click on what class I have questions on.)

  - Feature was rejected and moved to the backlog due to some tests failing. Revision is required.