Sprint Planning Meeting Minutes:

Date: 3/4/2024
Attendees: Jinming Liu, Elaria Ghobrial, Hermes Bonilla

Start time: 6:00pm

End time: 7:00pm

After discussion, the velocity of the team was estimated to be finished in time for this sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- As a developer, I want to be able to map the different syllabi to the Chatgpt api, so that if the professor have multiple classes I can create multiple classes.

- As a user, I want to be able to select different class and ask different questions for each task.

- As an admin, I want to be able to restrict what type of questions are being asked to the AI, that way it doesn’t give out answers but instead guide them towards it.

- As a user, I want to see the prompt/question history of all the questions I have asked so I can know if there is a question I already asked that has an answer.

- As a user, I want to be able to see which classes I am a part of, so that I can click on what class I have questions on.

- As a developer, I want to have extensive documentation on what prompts we have tested and notes on them so that if I work on our prompt engineering, I can ensure I have our previous efforts as reference.

- As a developer, I want the typed question and response back to each take up half of the screen.

- As a developer, I want to optimize the layout of the front-end code to maximize efficiency in making changes to the codespace.

- As a user, I want to test out the user friendliness of the dark mode colors to ensure that they won’t irritate the audience.

The team members indicated their willingness to work on the following user stories.

- Jinming Liu

- User Story #1

- User Story #2

- User Story #3

- Hermes Bonilla

  - User Story #4

  - User Story #5

  - User Story #6

- Elaria Ghobrial

  - User Story #7

  - User Story #8

  - User Story #9