Sprint Review Meeting Minutes

Date: 3/17/2023
Attendees: Jinming Liu, Elaria Ghobrial, Hermes Bonilla
Start time: 7:30 pm
End time:  8:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #1 (As a developer, I want to be able to map the different syllabi to the Chatgpt api, so that if the professor have multiple classes I can create multiple classes.)

- User Story #7 (As a developer, I want the typed question and response back to each take up half of the screen.):

  - Feature was approved and tested for its functionality. The list was created and categorized for future prompt engineering or testing functionality.

- User Story #8 (As a developer, I want to optimize the layout of the front-end code to maximize efficiency in making changes to the codespace.):

  - Feature was approved and tested for its functionality. It worked as expected without any issues/errors.

- User Story #6 (As a user, I want to be able to edit a message I typed after sending it, so that I could fix any mistakes I made in my question.)

  - Feature was approved and tested for its functionality. It worked as expected without any issues/errors.

- User Story #5 (As a user, I want to be able to see which classes I am a part of, so that I can click on what class I have questions on.)

  - Feature was approved and tested for its functionality. It worked as expected without any issues/errors.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #2 (As a user, I want to be able to select different class and ask different questions for each task.)

- User Story #3 (As an admin, I want to be able to restrict what type of questions are being asked to the AI, that way it doesn’t give out answers but instead guide them towards it.)

- User Story #9 (As a user, I want to test out the user friendliness of the dark mode colors to ensure that they won’t irritate the audience.)

  - Feature was rejected and moved to the backlog due to time restriction for this sprint.

- User Story #4 (As a user, I want to see the prompt/question history of all the questions I have asked so I can know if there is a question I already asked that has an answer.)

  - Feature was rejected and moved to the backlog due to time restriction for this sprint.