Sprint Review Meeting Minutes

Date: 3/31/2023
Attendees: Jinming Liu, Elaria Ghobrial, Hermes Bonilla
Start time: 7:30 pm
End time:  8:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #1 (As a user, I want to be able to select different class and ask different questions for each task.)

  - Feature was approved and tested for its functionality. It worked as expected without any issues/errors.

- User Story #2 (As a student, I want to be able to get a clear response back from chatgpt, so that I can have a better user experience.)

  - Feature was approved and tested for its functionality. It worked as expected without any issues/errors.

- User Story #7 (As a user, I want to test out the user friendliness of the dark mode colors to ensure that they won’t irritate the audience.):

  - Feature was approved and tested for its functionality. The list was created and categorized for future prompt engineering or testing functionality.

- User Story #8 (As a user, I want to be able to navigate directly to the canvas site so that I could refer to the class that I need help with.):

  - Feature was approved and tested for its functionality. It worked as expected without any issues/errors.

- User Story #4 (As a user, I want to see the prompt/question history of all the questions I have asked so I can know if there is a question I already asked that has an answer.)

  - Feature was approved and tested for its functionality. It worked as expected without any issues/errors.

- User Story #5 (As a developer, I want to have access to debugging prompts that can be used to test new features so that I can efficiently work and confirm that the feature works as intended.)

  - Feature was approved and tested for its functionality. It worked as expected without any issues/errors.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #3 (As an admin, I want to be able to restrict what type of questions are being asked to the AI, that way it doesn’t give out answers but instead guide them towards it.)

- User Story #9 (As a developer, I want to be able to create a sidebar menu where the user can view any other relevant sites.)

  - Feature was rejected and moved to the backlog due to time restriction for this sprint.

- User Story #6 (As a developer, I want to have extensive documentation on what prompts we have tested and notes on them so that if I work on our prompt engineering, I can ensure I have our previous efforts as reference.)

  - Feature was rejected and moved to the backlog due to time restriction for this sprint.