Sprint Planning Meeting Minutes:

Date: 4/1/2024
Attendees: Jinming Liu, Elaria Ghobrial, Hermes Bonilla

Start time: 9:30pm

End time: 10:30pm

After discussion, the velocity of the team was estimated to be finished in time for this sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- As an admin, I want to be able to restrict what type of questions are being asked to the AI, that way it doesn’t give out answers but instead guide them towards it.

- As a developer, I want to finalize and complete testing all of the development done this far.

- As a team member, I want to complete my poster so that it will be available for the showcase.

- As a developer, I want to do a run through with a random person (like a peer) on our current version to see if our code is intuitive so we can fix any features that do not work or are unclear.

- As a team member, I want to complete my poster so that it will be available for the showcase.

- As a developer, I want to have extensive documentation on what prompts we have tested and notes on them so that if I work on our prompt engineering, I can ensure I have our previous efforts as reference.

- As a developer, I want to be able to create a sidebar menu where the user can view any other relevant sites.

- As a user, I want the theme of the chatbot to match canvas, so that there is uniformity.

- As a team member, I want to complete my poster so that it will be available for the showcase.

The team members indicated their willingness to work on the following user stories.

- Jinming Liu

- User Story #1

- User Story #2

- User Story #3

- Hermes Bonilla

  - User Story #4

  - User Story #5

  - User Story #6

- Elaria Ghobrial

  - User Story #7

  - User Story #8

  - User Story #9