Sprint Planning Meeting Minutes:

Date: 4/15/2024
Attendees: Jinming Liu, Elaria Ghobrial, Hermes Bonilla

Start time: 7:30pm

End time: 8:30pm

After discussion, the velocity of the team was estimated to be finished in time for this sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- As a team member, I want to complete the documentations so that we can submit it in the final deliverable.

- As a team member, I want to complete the diagrams so that we can submit it in the final deliverable.

- As a team member, I want to complete the README so that we can submit it in the final deliverable.

- As a team member, I want to finish our presentation powerpoint so that we can film our introduction video.

- As a team member, I want to complete filming the demo video and showcase our project features so that we can submit it in the final deliverable.

- As a developer, I want to have extensive documentation on what prompts we have tested and notes on them so that if I work on our prompt engineering, I can ensure I have our previous efforts as reference.

- As a team leader, I want to organize the folders of the final deliverable and delegate the work so that we are ready to submit.

- As a team member, I want to put together all the scrum ceremonies so it can be submitted.

- As a team member, I want to record videos that will help explain the project to future groups so that progress may be seen throughout the semesters.

The team members indicated their willingness to work on the following user stories.

- Jinming Liu

- User Story #1

- User Story #2

- User Story #3

- Hermes Bonilla

  - User Story #4

  - User Story #5

  - User Story #6

- Elaria Ghobrial

  - User Story #7

  - User Story #8

  - User Story #9