# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 1

Date: 01/17/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

- Further reviewed some of the code repository

- Reviewed some javacript

- Review Back-end of code repository

What is planned to be done until the next scrum meeting?

-  Reviewed some H5P documentation

List hurdles and/or current issues:

- documentation on h5p found so far has been informationally dense

List hurdles and/or current issues:

- None as of now

Member 2

Name: Franklin Neves

What have you done since the last scrum meeting?

- Reviewed the application and informed team members of the status of the system.

What is planned to be done until the next scrum meeting?

- Focus on preparing a detailed overview of the current system and propose modifications to better performance and readability of the app.

List hurdles and/or current issues:

- None as of now

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Met team members via zoom and went over some of the code in the github repository to go over what is needed and or unnecessary and to get a gist of what the code entails.

- Introduced myself with the H5P platform to see how it can be used to update the interactive section of the site.

What is planned to be done until the next scrum meeting?

- Continue researching H5P to understand how it works and can be used to code changes and edits to the project.

List hurdles and/or current issues:

- N/a

Member 4

Name: Shanice Bandoo

What have you done since the last scrum meeting?

As a member of this team, I have been familiarizing myself with my group and gathering information on various projects to choose from with my team.

What is planned to be done until the next scrum meeting?

I plan to do more research on relational databases and review the back-end source code for DemoEd

List hurdles and/or current issues:

No challenges so far

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

I have been reading and learning about MongoDB, as well as beginning to familiarize myself with the project’s front-end structure.

What is planned to be done until the next scrum meeting?

Since I met with Franklin on Zoom, I took note of issues with the existing project’s design. I will continue to complete my story as well as consider solutions to these problems while I examine the code.

List hurdles and/or current issues:

N/A