# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 1

Date: 01/19/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

- Review Back-end of code repository

- Reviewed some H5P documentation

- Further Reviewed back-end code

What is planned to be done until the next scrum meeting?

-  Setup project on local machine

List hurdles and/or current issues:

- None

Member 2

Name: Franklin Neves

What have you done since the last scrum meeting?

- Continued reviewing the application while documenting problems and potential security issues with the back end.

What is planned to be done until the next scrum meeting?

- Examine for more errors and look into a solution for a more robust backend in the future.

List hurdles and/or current issues:

N/A

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- With help from Franklin installed appropriate IDE needed to begin testing and modifying any code.

- Continued research into alternatives of the H5P framework.

- Got a bit familiar with the MongoDB database.

- Reviewed backend code.

What is planned to be done until the next scrum meeting?

- Research more suitable alternatives to the H5P framework.

- Meet with my team member to continue set-up of IDE to source code and application.

- Continue looking into alternatives to the H5P framework.

List hurdles and/or current issues:

- Both express and react would not run/compile

- Not confident that the data source was set-up properly

Member 4

Name: Shanice Bandoo

What have you done since the last scrum meeting?

Since our last scrum meeting, I have been familiarizing myself with the source code and meeting with team members to report/accept findings.

What is planned to be done until the next scrum meeting?

I plan to do more research on relational databases and review the back-end source code for DemoEd.

List hurdles and/or current issues:

No challenges so far

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

- Attempted to configure code environment in order to run the application. Finished MongoDB tutorials.

What is planned to be done until the next scrum meeting?

- Continue examining project structure and begin studying the front end

List hurdles and/or current issues:

- Running server for the application is posing quite a challenge