# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 1

Date: 01/26/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

- Researched methods to implement drag and drop

- Review Back-end of code repository

What is planned to be done until the next scrum meeting?

- Make drag and drop question mock-up

- Setup local mangoDB for testing

List hurdles and/or current issues:

- None currently

Member 2

Name: Franklin Neves

What have you done since the last scrum meeting?

- I have started writing the readme file for the express application, documenting the available paths, as well as refactoring the authentication file.

What is planned to be done until the next scrum meeting?

- Continue working on the readme file, and start analyzing how the system stores all data, to improve its functionality later.

List hurdles and/or current issues:

- I have exams/ quizzes to study for this upcoming week, shortening the time i have to work on this.

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Continued reviewing backend code.

- Researched more suitable alternatives to the H5P framework.

- Connected to MongoDB Atlas

- Began identifying where alterations need to be made.

What is planned to be done until the next scrum meeting?

- Begin identifying where alterations need to be made.

- Begin identifying what can be used to edit and implement interactive section(s).

- Connect application to laptop ide

- Get instructor account up and running

List hurdles and/or current issues:

- Other course work doesn’t leave much time.

- Logging in to instructor and student accounts

Member 4:

Shanice Bandoo

What have you done since the last scrum meeting?

Since the last scrum meeting, I have carefully reviewed the front-end documentation and I am now planning to implement the suitable React.js functions to optimize a front-end portion of the website.

What is planned to be done until the next scrum meeting?

I plan to work closely with my team to optimize the front-end portion of the website.

List hurdles and/or current issues:

my current struggles are currently the workload from my other classes.

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Today we discussed the conclusion of our stories and remaining sprint work. We also discussed plans to meet with the product owner on Monday.

What is planned to be done until the next scrum meeting?

Arrange a meeting with the product owner and hopefully resolve the issue below.

List hurdles and/or current issues:

Discovered some issues with the current login code that has made it difficult to test the application. We are currently working on a solution.