# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 1

Date: 01/16/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez, Franklin Neves

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

- Researched methods to implement drag and drop

- Review Back-end of code repository

What is planned to be done until the next scrum meeting?

- Make drag and drop question mock-up

- Setup local mangoDB for testing

List hurdles and/or current issues:

- None currently

Member 2

Name: Franklin Neves

What have you done since the last scrum meeting?

- I started to debug some endpoints of the express application, and document my findings

What is planned to be done until the next scrum meeting?

- Start planning on how to reformat sections of the express application

List hurdles and/or current issues:

- SWE 2 final this week, as well as studying for operating systems exams.

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Continued reviewing backend code.

- Researched more suitable alternatives to the H5P framework.

- Connected to MongoDB Atlas

- Began identifying where alterations need to be made.

What is planned to be done until the next scrum meeting?

- Begin identifying where alterations need to be made.

- Begin identifying what can be used to edit and implement interactive section(s).

- Connect application to laptop ide

- Get instructor account up and running

List hurdles and/or current issues:

- Other course work doesn’t leave much time.

- Logging in to instructor and student accounts

Shanice Bandoo

What have you done since the last scrum meeting?

Since the last scrum meeting, I have carefully reviewed the front-end documentation and I am now planning to implement the suitable React.js functions to optimize a front-end portion of the website.

What is planned to be done until the next scrum meeting?

I plan to work closely with my team to optimize the front-end portion of the website.

List hurdles and/or current issues:

my current struggles are currently the workload from my other classes.

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Discussed following presentation with the product owner about current issues. Also discussed issues with the current application’s authentication system and possible solutions.

What is planned to be done until the next scrum meeting?

Discuss assigning Sprint 1’s unfinished stories into the second sprint.

List hurdles and/or current issues:

Difficulty in assembling group meetings all together.