Sprint Backlog

Meeting Information

Project: DemoEd

Sprint #: 1

Date: 1/22/24

Attendees: Alisa Chavez, Franklin Neves Filho, Batiah Sinepha, Shanice Bandoo, David Giles

Start time: 6:30 PM

End time:

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Stories Pulled

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | Review front-end source code | In Progress | Franklin Neves Alisa Chavez | 15 hrs |
| 2 | Research H5P framework | In Progress | Batiah Sinepha David Giles | 10 hrs |
| 3 | Research relational database options | In Progress | Shanice Bandoo, Franklin Neves | 10 hrs |
| 4 | Learn MongoDB | In Progress | Batiah Sinepha Alisa Chavez | 10 hrs |
| 5 | Review back-end source code | In Progress | David Giles Shanice Bandoo | 10 hrs |

After some discussion, we have decided to adjust the following user stories (if any):

Story ID: 2

Task: Research alternatives for drag and drop activity creation

Story ID: 3

Task: Get familiar with documentation for React.js

Story ID: 4

Task: Generate mockups for front-end

Story ID: 5

Task: Review and document express application

The following user stories will be completed at the end of this sprint. The updated list with assigned teammates is as follows:

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | Research alternative methods to implement drag and drop | In Progress | Batiah Sinepha | 10 hrs |
| 2 | Engineer the drag and drop activity | In Progress | David Giles | 10 hrs |
| 3 | Get familiar and generate documentation for React.js application | In Progress | Shanice Bandoo | 10 hrs |
| 4 | Generate mockups for customization of drag and drop activity. | In Progress | Alisa Chavez Franklin Neves | 10 hrs |
| 5 | Review and document express application | In progress | Franklin Neves David Giles | 15 hrs |