Sprint Retrospective Meeting Minutes

Meeting Information

Project: DemoEd – Drag & Drop Interactions

Sprint #: 1

Date: 1.28.24

Attendees: Alisa Chavez, Franklin Neves, David Giles, Batiah Sinepha, Shanice Bandoo

Start time: 6:30PM

End time: 7:15PM

Product Owner: Sat Gavassa

Team Leader: Alisa Chavez

Discussion

List any hurdles and/or what went wrong:

- Time constraints with individual team members made it difficult to coordinate meetings.

- Lack of documentation caused several delays in understanding the structure of the code.

Did we do a good job estimating our team's work capacity?

Yes, few stories were over or underestimated

Did we do a good job estimating the time required for each user story/task?

Toward the end of the sprint, we encountered difficulties in completing backlog stories 	due to time constraints we had not considered.

Did each team member work on schedule?

Yes, all team members were active participants and on-time for meetings.

What went right?

- Team organization.

- Helping each other with certain difficulties, and sharing our work throughout the sprint

- Product owner was very responsive to questions

How to address the issues in the next sprint?

- Divide the user stories into more manageable tasks

How to improve the process?

- Individually prioritize stories one at a time

- Discuss story progress more thoroughly with each team member

- Discuss individual issues and difficulties with the project

How to improve the product?

- Document the current work.

- Reformat some sections to improve effectiveness.

- Add more personalization for individual users.