Sprint Review Meeting Minutes

Meeting Information

Project: DemoEd – Drag & Drop Interactions

Sprint #: 1

Date: 1.28.24

Attendees: Alisa Chavez, Franklin Neves, David Giles, Batiah Sinepha, Shanice Bandoo

Start time: 6:30PM

End time: 7:15PM

Product Owner: Sat Gavassa

Team Leader: Alisa Chavez

Discussion

After a show-and-tell presentation, we consolidated our findings as follows:

- Drag and drop questions can be implemented

  - Using classic JS, CSS, HTML

Features/Functions that were tested thoroughly and worked as expected without any errors/issues:

- Express application endpoints were successful.

Features/Functions that were tested thoroughly and did NOT work as expected. Here is the list of issues/errors observed:

- When running the front and backend application a user with a student email was not able to register showing this error: “Invalid email address.”

Features/Functions that were tested thoroughly and would benefit from some improvements/enhancements. Here is the list of suggested enhancements/improvements:

- Organization of routes of the application

- Improve the CSS file organization

- Authentication process

  - Possibly generate tokens for authorization.