# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 2

Date: 01/30/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

- Met with product owner to get project specifications

- Reviewed some of the code repository

What is planned to be done until the next scrum meeting?

-Review the format of the existing question creation page

List hurdles and/or current issues:

N/A

Member 2

Name: Franklin Neves

What have you done since the last scrum meeting?

- I have started creating a Readme file and mapping all the endpoints through a collection in Postman.

- I have also noted several security flaws within the application.

What is planned to be done until the next scrum meeting?

- Create a separate repository in Github solely for a drag and drop activity, to simplify integration process of application

List hurdles and/or current issues:

- I have two exams coming up this week, which are taken priority.

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- - Connected to MongoDB Atlas

- - Began identifying where alterations need to be made in code

- Met with product owner

What is planned to be done until the next scrum meeting?

- - Begin identifying what can be used to edit and implement interactive section(s).

- - Connect application to laptop ide

- - Get instructor account up and running

List hurdles and/or current issues:

- - Other course assignments don’t leave much time on my schedule

- - Logging in to instructor and student accounts

Member 4

Name: Shanice Bandoo

What have you done since the last scrum meeting?

As a member of this team, I have been familiarizing myself with the front-end aspect of the source code.

What is planned to be done until the next scrum meeting?

I will now look into the front-end development of our drag-and-drop function.

List hurdles and/or current issues:

No challenges so far

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

We met with the product owner to discuss our first sprint’s progress. We discussed our current trajectory with the front and backend, running the application and examining the code.

What is planned to be done until the next scrum meeting?

Finish planning for this sprint and begin working on our assigned stories.

List hurdles and/or current issues:

N/A