# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 2

Date: 02/11/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

-  Investigate some changes will need to be made to website for new question page

What is planned?

- Divide the stylizing and other front-end work

- Continue Investigating what changes will need to be made to website for new question page

List hurdles and/or current issues:

- Computer issues after a windows update

Member 2

Name: Franklin Neves

What have you done since the last scrum meeting?

- I have been able to finish documenting the express application and a detailed ReadMe file for developers to be able to continue developing the application. .

What is planned to be done until the next scrum meeting?

- Prep for a discussion with the product owner to start creating the application.

List hurdles and/or current issues:

- None

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Met with team members to further discuss individual findings

- Met with team members to plan and review our projections and progress so far along with what is needed to be done in the coming sprint

- Communicated with Product owner to discuss meeting Monday (2.12)

What is planned to be done until the next scrum meeting?

- Split into groups and work on different needed components – design & implementation

- Begin implementing drag and drop interactive section(s)

List hurdles and/or current issues:

- Logging in to instructor and student accounts

- Course work and tests from other classes

Member 4

Name: Shanice Bandoo

What have you done since the last scrum meeting?

I have made some progress with the second demo

What is planned to be done until the next scrum meeting?

I want to finish a different structure or design for the function using the same library from React so we have options.

List hurdles and/or current issues:

Projects and upcoming exams

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Just went over the application to see proper functionality. No new changes have been made, and I have not had the time to implement anything today.

What is planned to be done until the next scrum meeting?

Hopefully

List hurdles and/or current issues:

Been a very busy week—progress has been slow.