# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 2

Date: 02/04/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

- Begin planning what code changes are necessary for existing question format

What is planned?

- Review Database schemas

List hurdles and/or current issues:

- Understanding Database Schemas

Member 2

Name: Franklin Neves

What have you done since the last scrum meeting?

- I have mapped all of the requests available and started testing the responses from them.

What is planned to be done until the next scrum meeting?

- Add the explanations to the requests to the ReadMe file for the information to be readily available.

List hurdles and/or current issues:

- These past few days I’ve had countless amount of work from other classes which have slowed down my progress immensely.

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Identified what can be used to edit and implement interactive section(s)

- Reviewed group members’ React suggestions for the interactive portion of the drag-and-drop.

What is planned to be done until the next scrum meeting?

- Get instructor account running

- Begin creating needed interactive section(s)

List hurdles and/or current issues:

- - Other course assignments don’t leave much time on my schedule

- - Logging in to instructor and student accounts

Member 4

Name: Shanice Bandoo

What have you done since the last scrum meeting?

What is planned to be done until the next scrum meeting?

List hurdles and/or current issues:

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Created JS portion for the drag-and-drop demonstration using the tutorial video.

What is planned to be done until the next scrum meeting?

Hopefully figure out a way to implement it within React.

List hurdles and/or current issues:

N/A