# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 2

Date: 02/05/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

- Solved computer technical issues that occurred after windows update

What is planned?

- Communicate to team plans for updating existing question format

List hurdles and/or current issues:

- Computer issues after a windows update

Member 2

Name: Franklin Neves

What have you done since the last scrum meeting?

- I have shared with the team a simple demo, implementing the methods found by another teammate.

What is planned to be done until the next scrum meeting?

- Finalize the Readme documentation.

List hurdles and/or current issues:

- I have 2 other exams this week, for operating systems, and stats which I really need to focus on.

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Identified what can be used to edit and implement interactive section(s)

- Reviewed group members’ React suggestions for the interactive portion of the drag-and-drop.

What is planned to be done until the next scrum meeting?

- creating needed interactive section(s)

- Figure out why instructor account is not being recognized by the server

List hurdles and/or current issues:

- - Other course assignments don’t leave much time on my schedule

- - Logging in to instructor and student accounts

Member 4

Name: Shanice Bandoo

What have you done since the last scrum meeting?

I did research on implementing the drag-and-drop using React.js. Franklin did a demonstration on how it would work and what some disadvantages are.

What is planned to be done until the next scrum meeting?

I will meet with my teammates to see if I need to do more research or if we can start implementing the feature.

List hurdles and/or current issues:

Projects for my other class and upcoming exams.

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Discussed current progress with stories and planned the backlog.

What is planned to be done until the next scrum meeting?

Complete the React portion and demo the application with the interactive drag-and-drop.

List hurdles and/or current issues:

Work, homework, and tests are making it difficult to stay on track with the rest of the team.