# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 2

Date: 02/06/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

- Communicate to team plans for updating existing question format

What is planned?

- Divide the stylizing and other front-end work

- Discuss the current readme for opportunities to contribute to

List hurdles and/or current issues:

- Computer issues after a windows update

Member 2

Name: Franklin Neves

What have you done since the last scrum meeting?

- I have tested another teammate's research for implementation of this feature and provided a GitHub repo for the whole team to access.

What is planned to be done until the next scrum meeting?

- I have finalized the Collection. And Updated the Readme to a certain extent explaining the purpose of this application, and about the connections throughout the app to my best capabilities.

List hurdles and/or current issues:

- I have 2 other exams this week, for operating systems, and stats which I really need to focus on.

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Identified what can be used to edit and implement interactive section(s)

- Reviewed a demo made by member 2, implementing the methods found by another teammate.

What is planned to be done until the next scrum meeting?

- creating needed interactive section(s)

- Figure out why instructor account is not being recognized by the server

- Split into groups and work on different needed components – design & implementation

List hurdles and/or current issues:

- - Other course assignments don’t leave much time on my schedule

- - Logging in to instructor and student accounts

Member 4

Name: Shanice Bandoo

What have you done since the last scrum meeting?

I met with my teammates regarding the library, from React, we will use to implement the drag-and-drop function.

What is planned to be done until the next scrum meeting?

I will partner with team to plan the structure of the function and make planes to start implementing it

List hurdles and/or current issues:

Projects and upcoming exams

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Met with the team and discussed a current demo from Franklin. Also discussed current progress with implementing features.

What is planned to be done until the next scrum meeting?

Continue working on assigned story and hopefully present to the professor together by next Monday.

List hurdles and/or current issues:

Work and school are interfering with completing stories on time.