# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 2

Date: 02/07/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

- Solved issues with my local mongodb server not connecting

What is planned?

- Divide the stylizing and other front-end work

- Investigate what changes will need to be made to website for new question page

List hurdles and/or current issues:

- Computer issues after a windows update

Member 2

Name: Franklin Neves

What have you done since the last scrum meeting?

- I have reviewed the solutions to the application and expressed my opinions on how we should develop it.

What is planned to be done until the next scrum meeting?

- I will be continuing to update the readMe file based off of teammates work.

List hurdles and/or current issues:

- I have 2 other exams this week, for operating systems, and stats which I really need to focus on.

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Identified what can be used to edit and implement interactive section(s)

- Reviewed a demo made by member 2, implementing the methods found by another teammate.

- Met with team members to further discuss individual findings on aids that can be used to assist our understanding

What is planned to be done until the next scrum meeting?

- creating needed interactive section(s)

- instructor account is not being recognized by the server, figure out why

- Split into groups and work on different needed components – design & implementation

List hurdles and/or current issues:

- - Other course assignments don’t leave much time on my schedule

- - Logging in to instructor and student accounts

Member 4

Name: Shanice Bandoo

What have you done since the last scrum meeting?

I met with my teammates regarding the library, from React, we will use to implement the drag-and-drop function.

What is planned to be done until the next scrum meeting?

I will partner with team to plan the structure of the function and make planes to start implementing it. I also want to create a different structure or design for the function using the same library from React so we have options.

List hurdles and/or current issues:

Projects and upcoming exams

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Discussed demo drawbacks, product goals, and current progress with each story.

What is planned to be done until the next scrum meeting?

Ensure React functionality and clean up code, as well as hopefully resolving instructor account problems.

List hurdles and/or current issues:

Been a very busy week—progress has been slow.