Sprint Backlog

Meeting Information

Project: DemoEd

Sprint #: 2

Date: 2/05/24

Attendees: Alisa Chavez, Franklin Neves Filho, Batiah Sinepha, Shanice Bandoo, David Giles

Start time: 6:30 PM

End time: 7:45 PM

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Stories Pulled

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | Postman Collection | In Progress | Franklin Neves | 6 hrs |
| 2 | Readme File | In Progress | Franklin Neves | 4 hrs |
| 3 | Front-end planning for drag-and-drop feature | In Progress | Shanice Bandoo Batiah Sinepha | 8 hrs |
| 4 | Create mockups for drag-and-drop interactions | In Progress | Shanice Bandoo Alisa Chavez | 6 hrs |
| 5 | Back-end planning | In Progress | David Giles Alisa Chavez | 10 hrs |
| 6 | Front-End Planning for updating existing question format | In Progress | David Giles Batiah Sinepha | 8 hrs |

After some discussion, we have decided to adjust the following user stories (if any):

Story ID:

Task:

The following user stories will be completed at the end of this sprint. The updated list with assigned teammates is as follows:

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | Postman Collection | In Progress | Franklin Neves | 6 hrs |
| 2 | Readme File | In Progress | Franklin Neves | 8 hrs |
| 3 | Front-end planning for drag-and-drop feature | In Progress | Shanice Bandoo Batiah Sinepha | 8 hrs |
| 4 | Create mockups for drag-and-drop interactions | In Progress | Shanice Bandoo Alisa Chavez | 6 hrs |
| 5 | Back-end planning | In Progress | David Giles Alisa Chavez | 10 hrs |
| 6 | Front-End Planning for updating existing question format | In Progress | David Giles Batiah Sinepha | 8 hrs |