Sprint Planning

Meeting Information

Project: DemoEd

Sprint #: 2

Date: 01/30/2024

Attendees: Alisa Chavez, Franklin Neves Filho, Batiah Sinepha, Shanice Bandoo, David Giles

Start time: 7:00PM

End time: 8:00PM

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Stories Pulled

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | Postman Collection | In Progress | Franklin Neves | 6 hrs |
| 2 | Readme File | In Progress | Franklin Neves | 4 hrs |
| 3 | Front-end planning for drag-and-drop feature | In Progress | Shanice Bandoo Batiah Sinepha | 8 hrs |
| 4 | Create mockups for drag-and-drop interactions | In Progress | Shanice Bandoo Alisa Chavez | 6 hrs |
| 5 | Back-end planning | In Progress | David Giles Alisa Chavez | 10 hrs |
| 6 | Front-End Planning for updating existing question format | In Progress | David Giles Batiah Sinepha | 8 hrs |

Sprint Goal: As a team, we will begin implementing the requested functionalities given by the product owner.

Total Estimated: 40 hours

Story Details

Story ID: Story #1

Title: Postman Collection

As a developer, I want to have sufficient knowledge about the different types of requests the application can perform.

Acceptance Criteria:

- Easily readable

- Sharable information

- Has all possible requests available

Estimate: 6 hrs

Story ID: Story #2

Title: Readme File

As a developer, it is best practice when going into a new application that everything is properly documented, to ensure the next developer has ease understanding and upgrading the current application.

Acceptance Criteria:

- Review the express application

- Create notes about the structure of certain functions

- Create an easily understandable file

Estimate: 4 hrs

Story ID: Story #3

Title: Front-End Planning

As a developer, I want to get more familiar with the programming languages I’ll use to develop the functions needed for the drag-and-drop functionality.

Acceptance Criteria:

- Know how to execute the functionality, in terms of visuals.

Estimate: 8 hrs

Story ID: Story #4

Title: Mockups for Drag-and-Drop Interactions

As a developer, it is essential to create an abstract-level implementation of the interactive drop feature before coding it.

Acceptance Criteria:

- Watch and understand mockup tutorial

- Must be approved by team

- Share design ideas with product owner

Estimate: 8 hours

Story ID: Story #5

Title: Back-end Planning

Acceptance Criteria:

- Identify what changes must be made in the backend for changes to existing question format

- Identify what changes must be made in the backend for adding the Drag and drop question format

- Plan steps to develop backend for each of these questions

Estimate: 10 hrs

Story ID: Story #6

Title: Front-End Planning for updating existing question format

Acceptance Criteria:

- Identify problems with existing question format

- Develop improved mock page

- Identify changes that need to be made to solve problems with existing question format

Estimate: 8 hours